## Slide 1: THE 6 STEP JOURNEY TO VALUE STREAM MAPPING
Identified kaizen busters & make future VSM
Draw current VSM & Map the Waste
Selection of project & mapping of current status
Record benefits & develop manual
Develop action plan with new target
I
II
III
IV
V
VI
Initiate action & Monitor Results
STEP
STEP
STEP
STEP
STEP
STEP

## Slide 2: THE 6 STEP JOURNEY TO Value stream mapping
Selection of project
Project Selection
Make a CFT
Understanding of waste & challenges
Increased Quantity
Kaizen identification on waste
Set new target of VAR & Productivity
Draw Future VSM
Execution of Future State Map
Single piece flow
Develop SMED concept
Integrate QA & QC
Results Monitoring and Documentation
Monitor VAR & Productivity level
Bottom line improvement
Success story Documentation
Draw Current VSM
Map current VAR & productivity level
Identified the waste in the process
Selection of project & mapping of current status
Draw current VSM & Map the Waste
Identified kaizen busters & make future VSM
Develop action plan with new target
Record benefits & develop manual
Use PDCA cycle
Uptime improvement
Defect free stations
Initiate action & Monitor Results
Ensured Quality
Months | 1 | 2 | 3 | 4 | 5 | 6
Current State Map